VALUTX 2.0 — Project Brief & Scope Document

Agentic Secure Development & Cybersecurity Operating Environment

VALUTX 2.0 • Master Documentation Suite • October 2026

Document Status
Baseline architecture / implementation planning document
Authority: VALUTX 2.0 Product & Architecture Team
Important: numerical targets labelled as examples/planning targets are not contractual until approved.

# 1. Executive Summary

VALUTX 2.0 is an agent-first desktop and CLI environment for software development, cybersecurity operations, security research, and controlled cyber learning. The product combines an AI agent runtime, code workspace, integrated terminal, Git workflows, isolated Kali-based security tooling, offline-capable intelligence, policy-controlled execution, verification, evidence collection, and reversible operations.

The product is intentionally not defined as an AI code editor alone. Its core proposition is secure agent execution: the model proposes work, the runtime mediates it, policy controls it, sandboxing contains it, verification checks it, and evidence records what actually happened.

# 2. Vision

Create a trustworthy technical environment in which users can delegate meaningful engineering and authorized cybersecurity work to AI agents without surrendering control of their computer, source code, credentials, network, or security boundaries.

# 3. Mission

Make powerful agentic development and cybersecurity workflows accessible to beginners, developers, researchers, and security professionals while maintaining least privilege, explicit scope, strong isolation, offline resilience, and auditable results.

# 4. Product Scope

In scope: project/repository management; GitHub and local Git workflows; code editor and repository search; terminal and PTY sessions; AI planning and execution; model routing; local/offline intelligence; sandboxed execution; policy and permission engine; agent firewall; approval workflows; verification; evidence and audit trails; rollback/checkpoints; Kali Linux integration; cybersecurity tool registry and Tool Passports; authorized cyber labs; security findings; threat modeling; MCP/plugin security gateway; CLI; documentation; observability; optional cloud collaboration.

Out of scope for the first release: unrestricted autonomous public-internet offensive operations; uncontrolled host-level privilege escalation; direct exposure of secrets to models; a huge plugin marketplace before the core security model is mature; broad mobile applications; every possible IDE integration; production deployment automation without explicit organization policy.

# 5. Target Users

Primary personas: beginner developer, experienced software developer, cybersecurity student/CTF learner, professional security engineer, security researcher, technical educator, and enterprise engineering/security team.

Each persona receives a different default experience but shares the same underlying policy and security architecture.

# 6. Core Product Pillars

1. Agentic execution — agents can plan and perform real work.
2. Security by architecture — policy, sandboxing, scope control and least privilege are technical boundaries.
3. Verification — completion requires evidence rather than model assertions.
4. Reversibility — changes and risky operations are checkpointed and recoverable.
5. Offline-first — core project understanding and selected workflows remain functional without Internet access.
6. Cybersecurity-native — Kali and security tooling are integrated as governed capabilities, not merely a terminal tab.

# 7. Success Criteria

The project succeeds when a user can clone a repository, understand it, ask an agent to implement a bounded change, review the plan, approve execution, observe tool calls, run tests/security checks, inspect evidence, and revert the entire run. In cybersecurity workflows, the user can define authorized scope, select a lab or approved target, receive risk-aware action proposals, execute tools inside controlled boundaries, and obtain reproducible evidence.

# 8. Scope Principles

Every feature must answer: What user problem does it solve? What permissions does it require? What can go wrong? How is it verified? How is it reversed? What data leaves the machine? What is the offline behavior? These questions become mandatory acceptance criteria for high-risk features.

# 9. Key Risks

Primary risks include prompt injection, malicious repositories, malicious packages, tool poisoning, excessive agent permissions, secret leakage, unauthorized network activity, sandbox escape, unsafe plugins, unreliable AI-generated code, false security findings, approval fatigue, dependency supply-chain risk, and over-expansion of scope.

# 10. Project Phases

Phase 0: threat model, architecture, UX validation and benchmark harness.
Phase 1: secure development workspace and single-agent runtime.
Phase 2: offline intelligence, Kali integration, Tool Passport and cyber lab.
Phase 3: multi-agent orchestration, MCP/plugin gateway and background workers.
Phase 4: collaboration, enterprise policy, cloud control plane and ecosystem.
Phase 5: public benchmark, SDK ecosystem and research platform.

# Appendix — Cross-Document Governance

All VALUTX documents share the same source-of-truth principles: secure-by-default execution, least privilege, explicit scope for cybersecurity actions, model-provider independence, verification before completion, auditable evidence, and reversible changes. When documents conflict, the Security & Access Control and Technical Architecture documents govern implementation constraints; the PRD governs product behavior; the Runbook governs operational release procedures.