VALUTX 2.0 — Feature Backlog & Sprint Breakdown

Prioritized delivery plan

VALUTX 2.0 • Master Documentation Suite • October 2026

Document Status
Baseline architecture / implementation planning document
Authority: VALUTX 2.0 Product & Architecture Team
Important: numerical targets labelled as examples/planning targets are not contractual until approved.

# 1. Prioritization

P0 = essential for secure alpha. P1 = high-value post-alpha. P2 = ecosystem/scale. Security controls that protect P0 functionality are themselves P0.

# 2. Sprint 0 — Architecture & Threat Model

Deliver: system threat model, trust boundaries, permission schema, action protocol, data classification, sandbox decision matrix, benchmark harness, repository structure, coding standards and CI. Exit criteria: architecture review completed and high-risk assumptions documented.

# 3. Sprint 1 — Workspace Foundation

Deliver: desktop shell, project creation/open, repository explorer, Monaco editor, search, Git status/diff and terminal shell. Exit: user can safely open a repository and inspect/edit it without an agent.

# 4. Sprint 2 — Agent Runtime

Deliver: agent API, planning, context retrieval, tool registry, action schema and basic terminal/file tools. Exit: agent can complete a bounded local coding task through the runtime.

# 5. Sprint 3 — Policy & Sandbox

Deliver: approval UI, policy engine, filesystem boundaries, process supervision, sandbox adapter, resource limits and audit events. Exit: dangerous actions cannot bypass the gateway.

# 6. Sprint 4 — Verification & Rollback

Deliver: tests/build/lint runner, verification state machine, Git worktrees/checkpoints, rollback and evidence bundles. Exit: a failed task can be restored reliably.

# 7. Sprint 5 — Offline Intelligence

Deliver: local model adapter, local embeddings, repository index, offline docs cache and model routing. Exit: core development workflow operates without cloud access.

# 8. Sprint 6 — Cyber Foundation

Deliver: isolated Kali environment, Tool Registry, Tool Passport, scope lock, Nmap/Nikto/Netcat integration, security evidence. Exit: authorized lab workflow completes with enforced scope.

# 9. Sprint 7 — Security Intelligence

Deliver: security findings, dependency scan, threat model UI, attack/defense graph and remediation/retest workflow.

# 10. Sprint 8 — MCP/Plugin Gateway

Deliver: plugin manifest, MCP gateway, capability scanner, permission review, version controls and kill switch.

# 11. Sprint 9 — Multi-Agent

Deliver: orchestrator, specialized agents, task graph, subagent permissions, agent-to-agent protocol and resource quotas.

# 12. Sprint 10 — Beta Hardening

Deliver: adversarial tests, prompt-injection suite, malicious-repository suite, secret leakage tests, performance tests, crash recovery and release packaging.

# 13. Backlog Rules

Every backlog item must have user value, dependencies, risk classification, acceptance criteria, test plan and rollback behavior. Security debt is tracked like product debt, not as optional cleanup.

# Appendix — Cross-Document Governance

All VALUTX documents share the same source-of-truth principles: secure-by-default execution, least privilege, explicit scope for cybersecurity actions, model-provider independence, verification before completion, auditable evidence, and reversible changes. When documents conflict, the Security & Access Control and Technical Architecture documents govern implementation constraints; the PRD governs product behavior; the Runbook governs operational release procedures.